Risk Management Procedure

P081A

Procedure Statement

A risk can be defined as any internal or external situation or event that has the potential to impact upon North Metropolitan TAFE (‘NMT’, the ‘College’) which prevents it from successfully achieving its objectives, delivering its services, or carrying out its projects or events.

A structured risk management process provides a means for NMT’s Executive to stay informed about the risks associated with the College’s activities and to ensure appropriate measures are in place to address those risks.  It allows for transparency and objectivity in decision making, and provides an audit trail to demonstrate how those accountable officers have fulfilled their obligations to provide good governance.

Risk management should be fully incorporated into the strategic, operational and management process at every level of the College.

Procedure Objectives:

- To clearly define how the risk management process is integrated into North Metropolitan TAFE planning, delivery, monitoring and reporting activities.

- To provide a process and methodology for the identification, analysis, assessments, treatment and monitoring of risks.

Communication and Consultation

Communication and consultation are essential elements of risk management.  They are critical at every step to ensure all the participants understand, are involved in, and contribute to the process.

Consultation gives stakeholders the opportunity to influence decisions, however, it is not joint decision making, but rather an effective way to receive useful input and ensure that all relevant viewpoints are taken into account in identifying and evaluating risks.

Monitor and Review

Monitoring and review is an ongoing part of risk management that is integral to every step of the process.  These related processes are important, in the context of risk management, as follows:

- Monitoring is an ongoing process of routine surveillance of both internal and external environments.

- Review is a more periodic process that looks at the current status or situation, and usually has a specific focus.

This procedure comprises the following stages:

- Establishment of the context

- Risk identification

- Risk assessment – Analysis and evaluation; and

- Risk treatment (if required)

Process

| # | Process | Actions/Information | Action by | Links |
| --- | --- | --- | --- | --- |
| 1. | Establish the Context | - Develop a Risk Management Framework - Develop A Risk Management Policy and Procedure - Develop Risk Reference Tables: - Consequence or Impact Table - Likelihood Rating Table - Existing Controls Rating Table - Risk Acceptance Criteria Table. | Chief Finance Officer Risk Officer | APPENDIX 3 Risk Reference Tables |
| 2. | Identify Risks | - To ensure all key risks are being addressed, each strategy, activity or function needs to be looked at in terms of what is critical to its success and then consider what may go wrong. This is defined as the risk. - There are often a number of contributing factors which lead to a risk occurring – these are the causes. | Operational Manager | APPENDIX 1 Risk Management Stages |
| 3. | Analyse Risk | - Assess the adequacy of the Controls by rating them on a qualitative basis (i.e. Excellent, Adequate, Inadequate) - Consider the consequences and likelihood of a particular risk scenario to determine the “Level of Risk” - Only select the Consequence Categories that are relevant to that risk. You do not have to rate every Consequence Category for each risk. Some consequences will not be applicable to a specific risk. - Describe how likely it is that a risk will eventuate with the defined consequences – Ask yourself “How likely (Likelihood Rating) is it for this risk to occur, given the existing controls (Controls), with this type and level of impact (Consequence Category/Rating)?” - Calculate the Level of risk, or Risk Rating, by multiplying the Consequence and Likelihood rating. | Operational Manager | APPENDIX 3 Risk Reference Tables |
| 4. | Evaluate Risks | - Evaluate the risk and see where the risk fits against North Metropolitan TAFE’s overall risk criteria to determine how to manage the risk. For example: - Accept the risk as is; - Treat the risk; or - Do not accept the risk | Operational Manager General Manager, Corporate Services Managing Director | Appendix 3 Risk Reference Tables |
| 5. | Treat Risks | - Treat each Inadequate / unacceptable risk with one of the following options: - Reduce the likelihood of the risk eventuating; - Reduce the consequences of the risk if it eventuates; or - Improve the Controls rating to “Adequate” or “Excellent” Some risks categorised as unacceptable may have to be accepted as long as North Metropolitan TAFE is doing all that is reasonable to control the risks. This situation places increased importance on controls assurance and the monitor and review process. | Operational Manager |  |
| 6. | Evaluate Treatment Options | - Consider Treatment Options that will reduce the level of risk to an acceptable level. - Select appropriate options by balancing the cost against the benefits – An option may appear to be the best option from a risk reduction perspective, but the cost of implementation may be prohibited. - Select options that are compatible with the overall objectives of the College – Treatments that are incompatible with existing College objectives, culture, or policies are unacceptable, no matter how effective they might prove. | Operational Manager |  |
| 7. | Prepare and Implement Treatment Action Plans | - Formulate a Treatment Action Plan (TAP) stating how the options will be implemented. The TAP should include the following: - Proposed actions - Resource requirements - Responsibilities - Timing - Performance measures - Reporting and monitoring requirements A treatment becomes a control only when it has been 100% implemented and signed off by the Treatment Owner. It is then subject to the regular monitoring and review process. Following the implementation of the treatment options, the level of risk needs to be re-evaluated to determine if the treatment brings the risk to an acceptable level for the College. If not, further treatment options may need to be included and progressed. | Operational Manager |  |
| 8. | Record, Monitor and Report on risks, controls and Treatment Action Plans | - Set up the specific risk assessment context (e.g. Strategic, Operational, or Project). - Set up North Metropolitan TAFE Structure. - Record risk description. - Record the causes that contribute to the risk event occurring. - Record the consequences to North Metropolitan TAFE. - Rate the risks. - Record if the risk is considered to be confidential; - Select/add a control category - Select the consequence category, rating and likelihood. - Record Treatment Action Plans (TAPs). - Record acceptance decision based on North Metropolitan TAFE Risk Acceptance Criteria. - Update Controls. - Update Treatment Action Plans (TAPs) - Generate reports as required. | Operational Manager Risk Officer TAP Owner / OR Operational Manager | Risk Management Reporting Tool: CammsRisk) |
| 9. | Review of Risks and TAPs | - Operational & Strategic Risk Owners to regularly review the Risks as per the NM TAFE Risk Reference Tables. - Risk Owners to liaise with Responsible person for TAP and update as required. - Manager PCR to coordinate review of the Strategic Risks. | Operational Manager Risk Officer | Risk Management Tool - CammsRisk) |
| 10. | Monitor and Review | - Identify if the operational environment, organisational structure, stakeholder expectations, statutory requirements, economic conditions and political environment have changed. - Identify if new factors have emerged that impact upon the context of the particular risk assessment. - Determine if the Risks and Controls are becoming less effective or irrelevant. - Monitor and review risk treatments to ensure they are fully and correctly implemented. - Ensure there is a consistent application of the Risk Management process across North Metropolitan TAFE. - Ensure that the Risk Management process has been incorporated into Strategic, Operational and Project/Event planning. | Managing Director / Corporate Executive Operational Manager Managing Director / General Manager, Corporate Services |  |

Definitions:

| Consequence or Impact Rating Table | The impact of a risk eventuating. Consequence categories include key areas such as “Financial”, “Injury”, “Service Interruption”, “Reputation and Image” and the “Environment”. Consequences are usually rated on a scale 1 to 5, 1 being insignificant and 5 being catastrophic. This is generally referred to as “level” of the consequence. |
| --- | --- |
| Criteria Table | Defines how that risk is perceived (e.g. low, moderate, high, or extreme). The criteria often defines how risks are to be reported, reviewed and who is the acceptance decision-maker. |
| Existing Controls Rating Table | A control is an established mechanism, procedure, process or practice that is used to manage risks. This table is used to rate the adequacy of existing controls that are currently applied to a particular risk. It is usually qualitative (e.g. “Excellent”, “Adequate”, and “Inadequate”). |
| Impact range | The impact range indicates how widely the consequences of the risk will reach, within the agency and beyond. |
| CammsRisk | CammsRisk is North Metropolitan TAFE’s risk management software. It provides North Metropolitan TAFE with a means of recording, managing, monitoring and reporting on risks, controls and treatment action plans. |
| Likelihood | A measure of how likely it is that a certain consequence will eventuate, ranging from unlikely to almost certain. Likelihood can be considered in two aspects: frequency (e.g. every year, twice a year, etc.) or in a defined forward timeframe (e.g. in the next five years is almost certain, probable, possible, etc.) |
| Risk | AS/NZS IS 31000:2009 defines risks as the effect of uncertainty on objectives and an effect is a positive or negative deviation from what is expected. |
| Risk Acceptance criteria | This table defines North Metropolitan TAFE’s risk tolerance and gives guidance as to the acceptability of a risk. The higher the risk rating the higher the standards of controls, monitoring and ownership required. |
| Risk Reference Tables | Collective term for the various measurements and evaluation tools. These tables establish guidance as to how risks are to be evaluated, assessed, measured, accepted and reported within North Metropolitan TAFE. |

Appendix 1 – Risk Management Stages

- Establish the context

Risk management needs to be aligned with NMT’s strategic objectives and integrated with its overall planning and management functions. To develop a framework for managing risk the following must be considered:

- Strategic direction, goals, objectives and required outcomes

- Internal and external environments

- Internal and external stakeholders

- Organisational planning, reporting and management process.

- Risk Identification

The identification process considers each strategy, activity or function and identifies what is critical to success and considers what may go wrong. For example:

| Key Activities | Critical Success Factors | Risks |
| --- | --- | --- |
| Providing advice to clients | Accuracy of information | Incomplete or inaccurate information provided to clients |

Note that “injuries”, “financial loss” and “reputational damage” are not risks but rather consequences of risks.

- Risk assessment – Analysis, Evaluation and Risk Treatment

Risk assessment:

- Identifying and evaluating existing controls;

- Analysing the risks in terms of Consequences and Likelihood;

- Evaluating the level of risk against a pre-defined acceptance criteria.

Existing controls and assurance

Controls are the measures that reduce the likelihood and/or consequences of the risk and that are in place at the time of the risk assessment. Is North Metropolitan TAFE doing what is reasonable under the circumstances to prevent or minimise the impacts of the risks?

The recommended rating scale is as follows:

| Excellent | More than what a reasonable person would expect to do in the circumstances |
| --- | --- |
| Adequate | Only what a reasonable person would expect to do in the circumstances |
| Inadequate | Less than what a reasonable person would expect to do in the circumstances |

It is essential to have a Controls Assurance process to confirm their effectiveness.  Therefore consideration should be given to factors such as:

Is the Control:

- Relevant?

- Documented?

- Currently in use?

- Up to date?

- Effective?

If an existing control is identified as being ineffective, then the necessary improvements should be incorporated into a Treatment Action Plan.  The review and sign off of existing controls is an integral part of the management of the risk; responsibility needs to be assigned to ensure there is accountability for, as well as ownership of, risks.

The Level of Risk is calculated by multiplying the Consequence and Likelihood ratings.  For example:

| Consequence Category | Consequence Rating | Likelihood Rating | Level | Explanation |
| --- | --- | --- | --- | --- |
| Injuries | 5 | 1 | 5 | Multiple deaths very rarely happen |
| Injuries | 3 | 3 | 9 | Injuries only requiring medical attention are more common. |
| Service Interruption | 4 | 2 | 8 | Unlikely that service could be interrupted for more than three weeks. |

It is important to rate the realistic worst-case scenario.  Where there are multiple ratings for a risk, the highest combination of Consequence/Likelihood is taken as the final rating.

When dealing with risks that result in a Service Interruption, managers should determine what would be a maximum acceptable outage – how long can the College afford to have this service interrupted before the consequences become unacceptable.

Once the level of risk has been determined, the next step is to evaluate the risk and see where the risk fits against North Metropolitan TAFE’s overall risk criteria.  For example:

Risk ownership and Risk decisions

At North Metropolitan TAFE, Operational Managers are responsible for managing risk.  Therefore, Operational Managers are directly responsible for the strategy, activity or function that relates to the risk.  Key responsibilities include:

- Acceptance and “sign-off” of the risk

- Regular reviews of the risk

- Regular reporting on the risk

- Monitoring of controls

- Implementation of any treatment action plans.

Once a risk has been analysed and evaluated, the Operational Manager makes an informed decision to do one of the following:

Accept the risk – the reward outweighs the risk and the existing controls meet the criteria specified in the Risk Acceptance Criteria Table.

Avoid the risk – do not carry on with the activity that is associated with the risk.

Treat the risk – reduce either the likelihood, consequence or both by improving existing controls or adding new controls, so that the risk can be accepted.

- Monitoring and Review

Along with communication and consultation, monitoring and review is an ongoing part of Risk Management for all College Managers to ensure that the important information generated by the risk management process is captured, used, and maintained.

- Monitoring is an ongoing process of routine surveillance of both internal and external environments.

- Review is a more periodic process that looks at the current status or situation, and is usually has a specific focus.

Internal and external audit play an important part across the College in verifying application of the risk management process and NMT uses these extensively as part of its Risk Management / corporate governance framework.

Like all government agencies NMT faces increasing requirements for sound and transparent decision making and prudent allocation of resources.   A structured Risk Management process provides a means for senior executives and Governing Council to stay informed about the risks associated with College activities and to ensure appropriate measures are in place to address those risks. It also contributes transparency and objectivity to decision making and provides an audit trail to demonstrate how those accountable officers have fulfilled their obligations to provide good governance.

Appendix 2: Strategic, Operational and Project Risks

Strategic Risks

Strategic risks are the high level, long-term risks which impact upon the direction and strategies of North Metropolitan TAFE.  The risks will be identified and evaluated as an integral part of the strategic planning process and will be risks that should be addressed in setting North Metropolitan TAFE’s direction. In this context the College will identify risks that will:

- prevent the agency from exploiting its opportunities and strengths;

- expose its weaknesses and threats

Source: RiskCover (Risk Management Guidelines)

Operational Risks

Operational Risks are the day to day risks associated with business activities.

Source: RiskCover

Project Risks

Project Risk Management is the identification and management of risks likely to have an impact on a project team's ability to complete a project.

Source:  RiskCover

|  | Rank | Physical or Psychological Impact | Financial Impact (Direct or Opportunity Loss) | Reputation | Operational Performance – Student / Organisational Outcomes | Compliance |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Insignificant | - No physical injuries. - No expected psychological impact. | Less than $50,000 | - Isolated individual’s issue-based complaint. - No media coverage. | - Negligible impact on delivery of service. - Managed through normal business practices. | No noticeable regulatory or statutory impact. |
| 2 | Minor | - Minor physical injury. - Minor psychological impact. | $50,000 to $250,000 | - Issue/complaints raised by students and or other stakeholders. - Adverse impairment of college’s reputation with small number of affected people. - No media coverage. | - Minor problems/delays with training delivery or programs or interruption to business systems. - Impact requires additional local management effort or redirection of resources to respond. | Some minor non-compliances, breaches of contract, Act or regulations. |
| 3 | Moderate | - Reportable physical injury requiring professional treatment. - Psychological impact requiring professional treatment. | $250,000 to $1,000,000 | - Student and/or community impacts and concerns publicly expressed. - Reduced confidence by some stakeholders and community. - Negative local media coverage. | - Delay in training delivery or projects/programs and/or loss /interruption to business systems. - One or more critical outcomes/KPIs only partially achieved. - Impact requires short term significant management and organisational resources to respond. | Short term non-compliance which may result in a fine or formal notification. |
| 4 | Major | - Serious injury/illness requiring immediate emergency response or prolonged hospitalisation. - Serious psychological impact requiring medium/long term professional medical treatment, counselling or intervention. | $1,000,000 to $3,000,000 | - Considerable and prolonged stakeholder impact and dissatisfaction publicly expressed. - Criticism and loss of confidence and trust by community and stakeholders in college’s processes and capabilities. - Significant national media attention. Ministerial involvement. | - One or more critical training delivery or major program/project cannot be delivered. - Majority of critical outcomes/KPIs only partially achieved or a single critical outcome not achieved. - Impact requires long term significant management and college resources to respond. | Non-compliance results in termination of service or imposed penalties. |
| 5 | Catastrophic | - Death or severe permanent disablements. - Permanent/long term psychological damage requiring extensive remedial intervention. | More than $3,000,000 | - Significant adverse stakeholder and community impact and condemnation. - Consistent ongoing community loss of confidence and trust in college’s capabilities and intentions. - High profile widespread media (national and international). Parliamentary involvement. | - Majority of critical training delivery or projects/programs cannot be delivered. - Majority of critical outcomes/KPIs not achieved. - Impact cannot be managed within the college’s existing resources and threatens survival of the organisation. | Non-compliance results in criminal charges or loss of required accreditation. |

Measures of Likelihood

| Level | Descriptor | Frequency of risk | Probability |
| --- | --- | --- | --- |
| 1 | Rare | Less than once in 10 years | <5% |
| 2 | Unlikely | At least once in 5-10 years | 25-5% |
| 3 | Moderate | At least once in 3-5 years | 25-75% |
| 4 | Likely | At least once in 1-3 years | 75-95% |
| 5 | Almost Certain | More than once per year | >95% |

## ASSESSMENT OF EXISTING CONTROLS

| LEVEL | DESCRIPTOR | DESCRIPTION |
| --- | --- | --- |
| E | Excellent | Controls are adequate, appropriate and fully effective. Overall control environment provides reasonable assurance that the risk is being managed. Control objectives are being met and no improvements to controls have been identified. |
| A | Adequate | A few specific control weaknesses noted however the overall control environment is adequate, appropriate and effective and provides reasonable assurance that the risk is being managed. Certain controls may require improvement to ensure that the overall environment will continue to operate effectively. |
| I | Inadequate | Numerous specific controls weaknesses or gaps were noted. Overall control environment is not adequate or effective and fails to provide reasonable assurance that risks are being managed and control objectives are being met. The control environment needs improvement. |

Risk Assessment Matrix

| Likelihood | Consequence |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Insignificant – (1) | Minor – (2) | Moderate – (3) | Major – (4) | Catastrophic – (5) |
| Rare – (1) | 1 | 2 | 3 | 4 | 5 |
| Unlikely – (2) | 2 | 4 | 6 | 8 | 10 |
| Moderate – (3) | 3 | 6 | 9 | 12 | 15 |
| Likely – (4) | 4 | 8 | 12 | 16 | 20 |
| Almost Certain – (5) | 5 | 10 | 15 | 20 | 25 |

Proposed Risk Acceptance Criteria Table for NM TAFE

| Level of Risk | Criteria of Risk Management |  | Who is Responsible (i.e. The person with authority to accept the risk.) | Review |
| --- | --- | --- | --- | --- |
| 1 – 3 | Low risk. Acceptable | Acceptable with adequate controls. | Management | Annual |
| 4 – 5 | Low to medium risk. Monitor | Acceptable with adequate controls. | Management | Annual |
| 6 – 9 | Medium risk. Management control required | Acceptable with adequate controls. | Senior Management | Bi-Annual |
| 10 - 14 | High risk. Urgent management attention | Only acceptable with excellent controls | Senior Management | Bi-Annual |
| 15 - 25 | Critical risk. Unacceptable | Only acceptable with excellent controls | Corporate Executive | Quarterly |